Grange Farm Steering Group (SG) Committee

One Enterprise Ltd (Independent Tenant Advisor)

19.00 Monday 9th November 2020

SG Members: Rekha Mehta, Fiona Allen, Erica Fontaine, Shaz Mohammed, Varsha Patel, Shivakuru Selvathurai, Ranjan Narayanasamy and Kandiah Thayaparan.

HFTRA: Paddy Lynne.

ITA: Raj Kumar, John Harvey and Zainab Malik.

Guests: Gareth Thomas MP, Natalie Franklin, Rachel Dimind (MyYard), Magali Peyrefitte and Carol Sormaz (ChristChurch Roxeth).

- Apologies: Ken Woods, Bill Beardon, Dennis Barker, Amita Jagai-Kempster, Sharon Reid, Duad Amin, Shamim Manji, Ali Noormohammed, Cllr Sarah Butterworth and Cllr Dan Anderson.

- Good News Stories

  - Partnership Working - Raj reported that working relationships between the main parties is very good. That overall – residents, LB Harrow, Higgins, MyYard, ChristChurch Roxeth, Steering Group, HFTRA, One Enterprise Ltd and local ward councillors are working well together.

  - The Higgins team are helpful onsite, have started to deliver on the social value commitments and phase 1 demolition has been completed.

  - Harrow Heroes - John praised Shaz and Francine Reed on their Harrow Heroes awards for supporting the food project during the first lockdown. Shivakuru was also a recipient of this award after being nominated by Gareth. Gareth and the Steering Group congratulated both Shaz and Shivakuru. Cllr’s Anderson and Butterworth were also thanked by the Steering Group for all their support over the last 5 years.

  - Hoarding – Rachel spoke of how Sarah Blackwell, a local artist, painted 6 hoarding panels to capture to spirit of Grange Farm. Gareth said he will drive past and take a look.

  - History Project – Anthea is currently working on this project. The aim of this project is to capture Grange Farm’s diverse history and heritage.

  - Basketball – Rachel explained that the weekly basketball sessions were going really well. These have to stop due to new lockdown restrictions. Each child was given their own basketball and will soon be receiving “Team Grange’ hoodies. Gareth suggested getting the local media involved, including contacting Harrow Online as this would be a good story to share. Rachel also noted the excellent Tag Rugby initiative over the summer months supported by the Metropolitan Police.

  - Ranjan was pleased with the instalment of the new communal door was excellent and worth the long wait.

  - Shivakuru will be circulating his autobiography and will drop off a copy for Gareth.

- General Feedback / Update from Gareth Thomas MP

  - Gareth asked for an update on 3 issues that he was aware of:

    - First, he asked whether there had been any progress on ensuring the playground on Grange Farm remained open. Raj explained that playgrounds that are on housing land (HRA) are being closed, but that Nick Powell and Alison Pegg have endeavoured to oppose this for Grange Farm. Paddy stated that the closures were being asked for because of a shortage of caretakers due to Covid19 (either staff being furloughed or being in a high risk category). The maintenance and cleanliness of the playground would not be kept to a good enough standard. Gareth said he would write again to the Council to ask for them to keep the playground at Grange Farm open.

    - Secondly, Gareth asked whether Higgins were keeping to their contract commitments on social value, such as creating work opportunities for local people. He was told that 2 job vacancies have been announced so far and there will be more to come. Gareth asked whether anyone from Grange Farm had applied to these roles. Rachel said that a few residents were interested, but did not end up going through with their applications due to many reasons, including lacking confidence. Furthermore Covid-19 restrictions on not being able to meet face to face in person limited the amount of support that can be offered to individuals.

Raj to ask Higgins / LB Harrow to send regular Social Value reports to Gareth.

    - Lastly Gareth asked about the temporary residents on the estate as he felt strongly about the limited options available to them, which had been so eloquently put to him at the last public meeting. Erica said there is hope for temporary tenants, as she herself was offered a permanent place to live in Harrow this year. Erica also explained that temporary residents have a lack of rights, and this is a big issue that needs addressing. Raj added that working with MyYard and ChristChurch Roxeth definitely improved the relationship with temporary tenants over the last year. Gareth acknowledged the work being undertaken by MyYard and ChristChurch Roxeth. Rachel thanked the MP for keeping an interest in how temporary residents on the estate are doing. Gareth said that when Covid19 restrictions allow for, an open meeting will be organised. This will most likely be in the new year and may have to take place outdoors.

    - A key lesson has to be learnt that the introduction of so many temporary tenants into an existing neighbourhood would invariably require more services and support beyond basic housing management. Much of the initial community development work (art classes, fun days and festive events) were designed to ensure young people on Grange Farm had some kind of positive experience (rather than just remembering the trauma of being rehoused in temporary accommodation). Grange Farm was fortunate that lots off voluntary agencies (ChristChurch Roxeth), community groups (MyYard) and various individuals (Magali for example) were always prepared to support the neighbourhood over the last 5 years.

  - Ranjan asked Gareth whether he believes that there can be a solution to the current housing shortages and why are private developers building all the homes around Harrow. Gareth explained that there had been an under investment in social housing over a number of years and Council’s have restrictions on their funding / borrowing whereas private developers can raise substantial funds from around the world. However, Harrow Council are doing their part and trying to build more social housing on its own land and also elsewhere in partnership with developers.

- ‘Caring for the Community’ - Sharing the Grange Farm Vision

  - Whilst the Grange Farm “Charter” protects the rights of residents and outlines the key objectives for the regeneration programme, the vision document looks to the long term future of the whole neighbourhood. John had worked with residents and partners to develop the vision document, which going forward needs commitment and an action plan. The new Vision was presented by Varsha, Erica and Raj (as Bill could not attend the meeting):

Place (Varsha)

    - Quality design and tenure blind

    - Affordable and energy efficient homes

    - Attractive and functional green spaces and play areas

    - Low defects, a reduced level of reactive repairs and planned maintenance programme

    - Security, resident safety, controlled parking and a waste management plan

    - A development that is integrated into the wider South Harrow neighbourhood

People (Erica)

    - Community Champions, mentoring and professional support

    - Creating prosperity through enhanced education, training, work and volunteering opportunities

    - Well-being (Harrow Vitality Profile) through health, fitness

    - Ensuring digital inclusion

    - Sense of belonging through shared stories, histories, social events and mutual support/respect

    - Campaigning, fundraising and creating community cohesion

Partners (Raj)

    - Integrated management for services across all tenures

    - Tenancy sustainment and enforcement

    - Tackling poverty

    - Creating businesses and social enterprises

    - Community Hub as a creative space for ideas and start-ups

    - Support for residents to control, manage and own projects and services to raise self-confidence and valuing talent

  - Gareth explained that lessons had been learnt from the Rayners Lane regeneration. In order for the new vision to be delivered, it needs funding and a good strategy. Having a key person / persons who can make links within the community and statutory agencies to secure funding from different places would be a key practical requirement. Currently, a number of people perform this role – My Yard and One Enterprise Ltd for example and are funded by Young Harrow Foundation and Harrow Council respectively.

  - Ideally, in the future employing a local person to undertake the co-ordination work would have advantages and in many ways the real work on building a community starts (again) when all the homes are handed over. Everyone present believed the new Grange Farm should be a shining example of a successful regeneration programme.

  - Gareth also stated that integrated management was very important and is probably the most crucial thing to get right immediately. Gareth will raise the issue of integrated management with the Council.

  - Raj believed that having the new community hub would hugely benefit the local community as long as revenue resources were secured to make active use of the space.

- Action Plan

  - John and Raj will continue to work on developing an efficient action plan.

- Northolt Retail Park (Aitch Group)

  - Residents were keen to know what the impact of this development would be on Grange Farm, for example right to light, security and the access point (controlled or not) onto the retail park.

- Learning Lessons about ASB

  - As discussed in the last Steering Group meeting, early intervention is needed in relation to ASB issues and “troubled families”.

- Parking Controls and Speed Restrictions.

  - Varsha highlighted the importance of having parking controls on the estate as it is often hard for residents to find parking, which is an issue especially when it is late at night.

- Tackling Food Poverty

  - Rachel has been working on a new food project. She has received a grant from Harrow Giving and Higgins have agreed to provide a container to store food in. The details of this scheme are still being worked out. Rachel said there may be a charge for food, but the money will go straight back into the scheme. She is hoping that no family on Grange Farm and South Harrow will have to go hungry and that they can get good quality food. Fiona mentioned that Rachel had received a lot of gratitude from families who received packed lunches over the half-term. Gareth said that when new funding for free school meal vouchers over Christmas start to come in, he will look to see if MyYard can receive some of this funding for this food project.

- Any Other Business

  - Ranjan was recently told he could not have a smart meter fitted in to his flat due to an old communal fuse box. He asked whether the Council will be willing to fit this. Fiona and Erica explained that a smart meter only tells you where you are using energy, it does not make usage cheaper. Fiona also said that smart meters will be in the new build homes. Ranjan has been advised to ask Gareth for support on this.

  - Varsha and Rekha brought up the fact that when there are refurbishments for their blocks, these start in flat number 1 and by the time it gets to their block of flats, there is no more funding for the refurbishments to take place in their blocks. They explained that this has happened on multiple occasions over the decades and have made complaints about it. Gareth to be asked to look into this matter.

  - Raj thanked everyone for their time and continued commitment and welcomed items for the next full Steering Group meeting.

- Next Meeting

  - Thursday 26th November at 19:00 on Zoom