7p.m. Thursday 27th March 2025

Steering Group Meeting Notes

The British Legion, 76 Northolt Road, South Harrow.

Attendees:

Steering Group: Varsha Patel (Chair), Erica Fontaine (Vice Chair), Frankie Reid (Vice Chair), V Ranjan Narayanasamy, Amita Jagai-Kempster, Shobhana Shah, Denis Barker, and Paddy Lyne (Co-optee).

Residents:  Kerishan Francois-Kastner and Kelly (from Tamarind Court).

LB Harrow: Meghan Zinkewich-Peotti (Head of Insight & Housing Strategy), Ching-Yee Chan (Building Safety Information Officer), Peter Goodwin (Fire Risk Assessor) and Mark Fox (Housing Resident Services Operations Manager).

Apologies: Raj Kumar (ITA), Rekha Mehta, Shivakuru Selvathurai, Ken Woods, Shaz Mohamed, Anthea Watkins (LB Harrow), Rita Contractor (LB Harrow), Mary Hannington (LB Harrow), Sam Pullen (LB Harrow), Shamim Manji, Sharon Reid, Sawan Atwal (ITA intern) and Carol Sormaz (Roxeth Christ Church).

ITA: Casey Dalton.

- Apologies and Declarations

Apologies were noted and no declarations received.

- Good News Stories

After a wait of over 18 months the carpet has been removed and flooring replaced in a resident’s home in Phase 1. This is a huge relief and will significantly improve the resident’s health. Higgins were praised for doing an excellent job and being friendly and efficient.

Ex Steering Group Chair, Ken has moved into a care home with his wife. Denis and other Steering Group supported him in the move. In addition, he was helped to ensure he received his Home Loss payment. Denis stays in regular contact with Ken and reported that unfortunately Ken has recently had a fall and broken his hip and is in Barnet Hospital. It is hoped he will return to the care home soon.

The Warm Hub, which is held fortnightly on Saturdays 11-p.m. at the Community Centre continues to be a good occasion for gathering and getting to know neighbours. There is always freshly baked “cake”! Other activities on the day include upcycling, cooking, art and crafts. It is also an opportunity to speak with the chair of the Residents’ Board and also Steering Group members.

Wesley Close has been cleaned up. The council’s teams have been working hard and it is much improved. Residents noted it is cleaner and residents are leaving less waste outside. Mark Fox explained there are still remain difficult issues (noted under agenda item 4).

- Previous notes of the pre-meeting held on 27th March 2025

Amendments were made and noted.

- Bin Issues

Mark Fox reported residents are still leaving bags in front of the bins.

There are also issues with the refuse crew who close the shoot to empty the bins, but do not reopen them. This results in waste piling up. Mark is having monthly meetings to ensure the refuse crew are working to the Service Level Agreement they have with the housing team, who are the clients.

Currently, Daniel (caretaker) works 22 hours per week (8a.m. - 12.00), whilst Bill (caretaker) and Rob (caretaker) clean and do basic maintenance on Grange Farm plus the other Northolt Road estates.

There was some discussion over what signage might be placed in the bin areas to make residents aware of how they should correctly dispose of their waste. Mark explained signage has little effect and the signage currently available has ‘no fly tipping’ wording, and any specific/particular wording on new signage would need to be costed and agreed with implications on service charges.

Mark will add leaflets to the notice boards to explain what goes into the different bins.

It was commented that the condition of the estate is generally improving.

A residents reported there is a bin door missing, which Mark will check on this.

- Phase 2a Demolition update & timetable for construction

(Raj was informed Mary was unable to attends today’s meeting and she sent an email update in respect of Phase 2a):
 
1. Enabling works underway (utility disconnections, meter removals, clear out of buildings to be demolished, including outbuildings).

2. Demolitions contract
Tenders returned, process nearing completion and contract to be awarded imminently.

3. Survey work – potentially starting as early as next week.

4. Demolitions to run from April through to August 2025.

5. Planning application is imminent.

6. ⁠Residents will be updated on the recent feedback received, including the Statement of Community Involvement.
Mary will meet with the Communications Team next week to look at this as well as any actions in relation to the formal consultation process post planning submission.

7. Procurement of main works contract to start in April.
LB Harrow team will agree with the Steering Group the strategy and timing of involvement with residents to inform the process, specification, etc.

The SG had no questions, and are looking forward to a more detailed update in person at the next meeting on 24th April.

- Fire Safety Update

- Fire safety meeting held on 27th February

Ching explained the meeting had been poorly attended as there was a Steering Group

meeting at the same time. Better coordination is required going forward.

- Resident Engagement Strategy for Building Safety

This will be a two-way process, with engagement in online sessions Wednesday 30th April 7p.m. and on Thursday 1st May 12.00.

- Secure Information Boxes

Fire brigade plan is now in place with an elevation plan and horizontal plan in the

Secure Information Boxes.

It will be the Building Safety Team’s responsibility to keep the boxes updated with

Information about residents who have access issues and need help evacuating.

This is not in place yet, but new Government guidance means the LB Harrow team are

starting to reach out to residents now. The approach adopted by LB Harrow is

firstly, through engagement sessions and then secondly by reaching out to individual

residents.

- Personal Emergency Evacuation Plans (PEEPS)

Individuals identified as having access needs will be given individual assessments and

a Personal Emergency Evacuation Plan. These plans will be included in the Secure

Information Boxes.

It will be around a year before these plans are in place. There ae some Government

funding allocated to ensure the council has the resource to implement this.

- Building Champions

LB Harrow is looking for volunteers who can communicate messaging back to residents. This will be two-way communication with building safety team and residents. Denis has kindly volunteered. It’s important that communication is good and transparency is essential on both sides.

There are reports of a resident smoking weed and others smoking cigarettes in the

communal areas, particularly on level 5. [Information about this resident has

previously been provided to Rita].

Residents are not allowed to smoke in communal areas. Any incidents where the

offender is known must be reported to Rita. Mark reported the ‘no smoking’ signs have

been taken down. Mark will get them reinstalled.

- Dealing with residents leaving fire doors open

Tamarind Court, the heavy green communal ground floor door is not closing and

requires a handle on the outside. This is a particular issue for older and frail residents.

Denis also reported that this communal front door is not obvious to new visitors.

Floor 1 door is also being left open. Peter Goodwin will look at adjusting the tension to

security door, but stressed this is a security door and not a fire door. It was suggested

a “targeted” letter from Rita may help to remind residents.

Peter Goodwin reported there has been deliberate vandalising of doors. Slamming has

affected the door closers. If residents can identify who may be responsible, to please

report this.

Denis also reported the magnet is coming loose on the refuse area door. Mark will

investigate this.

It was reported the Grounds maintenance team have churned up the communal

garden area and have left a mess on the pathways. Mark will take up this matter with

the Grounds Maintenance to ensure they go back and clear up.

- Lift Maintenance update & clear notices

There was a report of an incident today, with the lift suddenly falling. This has been

reported to Access Harrow with a reference number allocated.

The Steering Group asked if a number can be placed outside the lift so that in the event it

breaks down it can be reported. Mark Fox will put information on the notice board and

inside the lift.

The button within the lift should connect to Careline, but this is currently not connected.

The contractor GSM will return next week to ensure it is working. Residents can call

Access Harrow or the Fire brigade in the event of an issue.

- Thermoserve visits update

No update was provided.

- Keep Britain Tidy “Great British Spring Clean” Campaign (Sat 26th April 2pm)

My Yard/ Christchurch Roxeth and the ITA are hoping to hold an Easter Event with a gathering at the Community Centre and a whole estate clean up supported by Harrow Litter Pickers. The idea being to join the nationwide initiative and encourage residents to take pride and ownership of the Estate. It might be tied in with an Easter Egg hunt or activity.

- Update from the Estate Inspection (6th March)

Ade reported the health and safety issues raised have been addressed. Issues in the communal areas and stairwells plus windows faults had been amongst items raised. A further update will be provided at the next meeting.

If items are left in the communal areas (shoes, plants etc), please do contact Rita.

- Remaining storage sheds around Wesley Close

It would be great to get these tidied/ removed in advance of the Spring Clean.

- Starting the campaign with the housing team

A targeted approach and educating residents (e.g. recycling and waste management) is required and perhaps the Spring Clean could be tied in with this.

- Parking

- More Visible Signage

Mark Fox explained that any parking signs are purely a deterrent and cannot be

enforced. 27 temporary signs were implemented, lots have been removed and/or

vandalised. Proper fixed signage (at expense) needs to be attached to lamppost

columns.

- Update on yellow lines (opposite BT building)

With changes to the CPZ extending into South Harrow residents are likely to

experience even more parked vehicles belonging to non-residents. The highways

team are responsible for the implementation of double yellow lines, which Mathew

Carvalho was dealing with.

- Numbering parking bays for Phase 1

Mark said he is not prepared to pay for the numbering of bays from his budget as

decisions of this nature should have been agreed from the start. He will look at using

the minor estates budget to get parking signs on all the estates.

- Safeguarding issues

This agenda has been deferred until Rita can attend the meeting to discuss vulnerable residents on the estate and the need for risk assessments & support.

- Keeping Warm – any support available for residents

- Phase 2 & 3 (better insulation) & tackling fuel poverty

Megan said there is a Shine Referral Service, she will feed back details to Raj to share with residents.

Education on energy reduction methods would be helpful.

The Warm Hub, which is funded by the Councillor’s NCIL, is a place to connect with other residents, seek advice and also keep warm and healthy

- Date of Next Meeting

- Thursday 24th April, 7p.m. at the British Legion.