19.00 Thursday 29th April 2021

Steering Group Meeting Notes

SG Members: Bill Beardon, Rekha Mehta, Varsha Patel, Fiona Allen, Shivakuru Selvathurai, Shazad Mohammed, Dennis Barker, Grace N’Guessan, Shobhana Shah, Amita Jagai-Kempster, Alison Choudray, Ahamed Amin, Erica Fontaine, Amita Jagai-Kempster and Kandiah Thayaparan.

HFTRA: Paddy Lyne.

ITA: Raj Kumar, John Harvey and Rish Rahane.

LB Harrow: Alison Pegg, Anthea Watkins, Salome Irungu and Mary Hannington

Councillors:  Dan Anderson

MyYard: Rachel Dimind

Higgins: Joan Borzak

Apologies: David Worrall, Ken Woods, Beverley Boyeflo, Mohammed Anwar Ibrahim Janebdar, Ranjan Narayanasamy, Cllr Sarah Butterworth, Shamim Manji, Ghizlane Darugaa and Shipla Patel.

Declarations: No declarations were made.

Varsha acted as chair in Ken’s absence.

- Good news stories

- New members – Anthea was pleased to see new members attend today’s meeting.

- Xcite Harrow – Joan highlighted that LB Harrow’s Xcite team have created employment opportunities such as free forklift training for those on lower wages.

- ‘Inside Housing Design Awards’ – Mary announced that the Grange Farm regeneration project was listed as best affordable housing scheme by ‘Inside Housing’  and they have been shortlisted as finalists.

- Grace’s fantastic work – Rachel reported Grace was nominated for a national award (the ‘young citizen award’) by the Stanmore Rotary club for her weekly bag packing and delivery efforts they witnessed. She received a Commendation certificate (one of the runners up) and will be awarded this and the prize by their president and members on Sunday.

- AGM		 Paddy

Paddy convened the start of the Grange Farm Steering Group’s AGM, which involved the election of SG members and subsequent appointment of post holders for Chair, Vice Chair, Treasurer and Secretary. Paddy gave her appreciation of everyone’s commitment to the Steering Group over the last 6 years.

- Nominations and Elections

- The six members standing down are Mandy, Maya, Ken, Shamim, Amita and Ghizlane.

- Paddy invited nominations for members to stand again, and the following were duly elected: Ken, Shamim, Amita and Ghizlane.

- The following two nominations were co-opted onto the SG: Grace and Erica

- Appointment of Post Holders

The following were SG Members were elected as post holders:

- Chair 		Ken Woods

- Vice Chairs		Varsha Patel, Rekha Mehta, Bill Beardon

- Secretary		Shazad Mohammed

- Treasurer		V Ranjan Narayanasamy

- Code of Conduct – Raj confirmed all new SG Members need to sign the Code of Conduct. Grace advised she would be happy receiving it via email.

- Phase 1 Progress Update 	Alison/Mary

- Utilities – Mary advised that the infrastructure for the utilities has now been completed after some delays. She mentioned that Higgins will be working slightly longer hours now as they are awaiting a delivery of concrete, but this will be noted in the weekly newsletter produced by Higgins.

- Kitchen/Bathroom Samples – Joan confirmed samples of kitchens and bathrooms should be on site shortly for residents to view.

- Higgins Update 	Joan

- Parking – Joan mentioned there has only been 3 uptakes on the parking permits by Grange Farm residents. Joan advised she is the first one on site around 6:15am and the spaces are all taken. Joan stated that for the permit method to become effective residents need to request a permit.

- Site visit – Joan advised she will appoint A.J to connect with the SG about organising two site visits on the 10th May at 10.30am (Shaz, Ranjan, Shivakura and Fiona) and 16:30pm (Varsha and Rekha). Joan confirmed there should be no more than 6 people in attendance at any time.

- Community Development Update 	Anthea/Rachel

- Feedback from Easter Events - Rachel advised the Easter events were a real success, there were over 70 young people who participated in activities, both on zoom and at the Stanmore rugby club. It was really positive to see that 35 children from Grange Farm were involved.

- Theme for summer event (Saturday 7th August) – Anthea confirmed the event will have a big focus on jobs and careers. Anthea asked for suggestions from SG members, which include music, food, face painting, smoothie bike, foot message and children’s entertainment. It was agreed to set up a  subgroup for organising the event and the following volunteered to be part of the group - Kandiah, Grace, Fiona, Dennis, Kiera and Joan all volunteered.

- MyYard food project & community activities – Rachel advised they were doing larger deliveries now and there are close to 50 people on the list and another 150 in South Harrow.  Rachel is going to review how the food is being delivered to ensure it is more efficient and a needs-based service. Anthea added that 218 households received Easter eggs. She thanked everyone for their efforts in volunteering, specifically MyYard for donating the Easter eggs, Carol from Roxeth Christ Church, Raj and Kiara.

- Allotment – Joan is still waiting on the Higgins team to provide a quote for clearing the allotment. Joan will copy in Anthea on her follow up request.

- Tenant Profiling & thinking about the wider community’s needs 		Deferred

- Right to Buy, Shared Ownership options, buying off site & Indicative Prices	Mary

Mary will send out a summary of the Right to Buy and shared ownership guidance. Mary stated that the Right to Buy discount is 35% as long as they have been a tenant for 3-5 years, she will include the information sources in the summary report.

At the moment there are only indicative prices for the new properties, which will be valued at the time that they become available. Alison advised there will not be a Right to Buy discount on shared ownership schemes. John stated that there is a ‘cost floor ceiling’ for the properties and Alison added properties cannot be sold for less than they cost to build.

Also the Council does not offer any incentives to give up a council home to then buy on the open market. Raj to update Shipla accordingly as she had raised questions.

- AOB

- New Ideas – Grace was encouraged as the youngest SG co-optee member to bring some fresh ideas to the table.

- Face-to-face meetings – Alison advised meeting face-to-face is dependent on government’s assessment in line with their roadmaps. LB Harrow will carry out their own risk assessment closer to the time to establish the possibilities of meeting in person. Raj has contacted the British Legion – who are also undertaking risk assessments and will be back in touch.

- Dan Anderson – Dan introduced himself and announced that he has some positive news for SG members and GF residents. One of the issues that was raised previously was the dysfunctional road crossing at Northolt Road. The council will be reviewing this and the matter is being treated as a priority.  Also he added that there is a proposal to improve the local South Harrow area, including a planned design for a mural on the railway bridge as you approach the station. He advised he will send the link to the consultation to Raj to share with residents.

- Ken’s Letter – All agreed the letter was beautiful and to be included in the newsletter

- Varsha was thanked for her chairing skills.

- Date of next meeting: 27th May 7pm on Zoom

Alison to invite to the new interim Director of Housing to a future meeting.